Week 1 Task

Data Science Project Planning and Strategy Design

Project: Customer Churn Prediction for a Telecom Company

Virtual Data Science Explorer Internship – YuvaIntern

# 1. Introduction & Background

Customer churn — the loss of subscribers to a competitor or service cancellation — is one of the most expensive problems in the telecom industry, where acquiring a new customer typically costs far more than retaining an existing one. For this hypothetical project, I take on the role of a data scientist at a mid-sized telecom operator, “ConnectSphere Telecom,” which has noticed a rising churn rate over the last two quarters but has no systematic way to predict which customers are at risk before they leave.

The business problem is: Connect Sphere's retention team currently reacts to churn only after a customer has already cancelled, relying on manual review of complaint tickets. This is slow, inconsistent, and expensive. A predictive, data-driven early-warning system would let the retention team intervene proactively — for example, by offering a loyalty discount or resolving a service issue — before the customer decides to leave. This project applies the end-to-end Python data science workflow (collection → cleaning → exploration → modeling → evaluation) to design a plan for solving this problem.

# 2. Project Objectives & Scope

## 2.1 Objectives

- Build a predictive model that estimates the probability that a given customer will churn within the next billing cycle.

- Identify the top behavioral and account-level drivers of churn (e.g., contract type, tenure, monthly charges, support tickets).

- Produce a ranked “at-risk customer” list that the retention team can act on.

- Establish baseline evaluation metrics so future model iterations can be benchmarked.

## 2.2 In-Scope

- Analysis and modeling using structured, tabular customer account data (demographics, billing, usage, support history).

- Binary classification: churn vs. no-churn within the next 30-day cycle.

- A single, well-documented baseline pipeline built with scikit-learn.

## 2.3 Out-of-Scope

- Real-time streaming prediction or production deployment (this task is planning-level only).

- Unstructured data sources such as call-center audio or free-text chat logs.

- Multi-class churn-reason classification (why they churned) — reserved for a future phase.

# 3. Methodology & Strategy

The project follows a standard six-stage data science lifecycle, illustrated below, moving from raw data to an evaluated, reportable model.

Figure 1: End-to-end data science process flow for the churn prediction project

## 3.1 Data Collection

Hypothetical data would be assembled from three internal sources: (1) the billing system — monthly charges, contract type, payment method, tenure; (2) the CRM — demographics and support-ticket history; and (3) the usage platform — call minutes, data usage, and service downtime events. These would be joined on a unique customer ID into a single analysis table, targeting roughly 5,000–7,000 customer records for a representative sample.

## 3.2 Data Cleaning

- Handle missing values: impute numeric fields (e.g., tenure) with median values; flag and review missing categorical fields rather than dropping rows outright.

- Standardize categorical labels (e.g., “Month-to-month” vs “month to month”) and correct data types (dates, currency, booleans).

- Detect and treat outliers in continuous fields such as MonthlyCharges using IQR-based capping.

- Remove exact duplicate customer records and resolve conflicting entries.

## 3.3 Exploratory Data Analysis (EDA)

- Univariate analysis: distribution of tenure, monthly charges, and churn rate overall.

- Bivariate analysis: churn rate broken down by contract type, payment method, and internet service.

- Correlation heatmap across numeric features to spot multicollinearity before modeling.

- Segment analysis: compare churned vs. retained customers on tenure and support-ticket volume.

## 3.4 Feature Engineering & Modeling

- Engineer features such as tenure buckets, average monthly spend, and a support-ticket-per-month ratio.

- Encode categorical variables (one-hot encoding) and scale numeric features for distance-sensitive models.

- Train and compare baseline models: Logistic Regression (interpretable baseline), Random Forest, and XGBoost (higher accuracy, feature importance).

- Apply SMOTE oversampling to address the expected class imbalance (churners are typically a minority class).

## 3.5 Evaluation

- Use an 80/20 stratified train-test split, plus 5-fold cross-validation for robustness.

- Primary metrics: Precision, Recall, F1-score, and ROC-AUC — chosen over raw accuracy because churn classes are imbalanced and false negatives (missed churners) are costly.

- Use a confusion matrix and SHAP feature-importance plot to interpret and communicate model behavior to non-technical stakeholders.

# 4. Timeline & Tools

The plan below allocates 33 hours of work across the week, spread over the planning, design, and documentation activities for this task.

| Day | Focus Area | Key Activities | Hours |
| --- | --- | --- | --- |
| Day 1 | Introduction & Background | Research the hypothetical business context; define the data science problem | 3 |
| Day 1 | Objectives & Scope | List project objectives; define what is in-scope and out-of-scope | 2 |
| Day 2 | Data Collection Strategy | Identify data sources, collection methods, and data schema | 4 |
| Day 2–3 | Data Cleaning Strategy | Plan handling of missing values, duplicates, outliers, and type conversions | 4 |
| Day 3–4 | EDA Planning | Plan univariate/bivariate analysis, visualizations, and correlation checks | 5 |
| Day 4–5 | Feature Engineering & Modeling | Plan feature creation, model selection, and training approach | 6 |
| Day 5–6 | Evaluation Strategy | Define metrics, validation approach, and success criteria | 3 |
| Day 6 | Diagrams & Flowcharts | Create process flowchart and timeline chart for the report | 3 |
| Day 7 | Report Writing & Review | Compile the DOC file, proofread, and finalize submission | 3 |

Figure 2: Week 1 effort allocation across planning activities (33 hours total)

## 4.1 Python Libraries & Tools

| Category | Tools / Libraries | Purpose |
| --- | --- | --- |
| Data Handling | pandas, numpy | Loading, cleaning, and transforming tabular data |
| Visualization | matplotlib, seaborn, plotly | Exploratory charts and dashboard-style visuals |
| Modeling | scikit-learn, xgboost | Classification models and evaluation utilities |
| Imbalanced Data | imbalanced-learn (SMOTE) | Handling class imbalance in churn labels |
| Model Interpretation | SHAP | Explaining feature contributions to predictions |
| Environment | Jupyter Notebook, Git/GitHub | Iterative development and version control |
| Diagramming | draw.io / PowerPoint (free-form) | Creating the flowcharts and timeline diagrams |

# 5. Expected Outcomes & Challenges

## 5.1 Expected Outcomes

- A baseline classification model achieving an estimated ROC-AUC of 0.80+ on held-out data, based on typical results for similar telecom churn datasets.

- A ranked list of the top 5–10 churn drivers (e.g., month-to-month contracts, high monthly charges, low tenure, frequent support tickets).

- A reusable, documented pipeline (notebook + scripts) that the retention team's analysts can rerun monthly.

- Clear, non-technical visual summaries (charts, SHAP plots) that translate model output into actionable retention recommendations.

## 5.2 Anticipated Challenges & Mitigation Strategies

| Challenge | Mitigation Strategy |
| --- | --- |
| Class imbalance (few churners vs. many retained customers) | Apply SMOTE/class-weighting and evaluate with F1/ROC-AUC instead of raw accuracy |
| Missing or inconsistent hypothetical data fields | Define clear imputation rules upfront and document every assumption in the report |
| Risk of overfitting on a moderately small sample | Use k-fold cross-validation and keep model complexity (tree depth, regularization) in check |
| Explaining model results to non-technical stakeholders | Use SHAP plots and plain-language summaries rather than raw coefficients |
| Time constraint of ~33 hours for a full planning cycle | Time-box each phase per the schedule in Section 4 and timebox EDA to avoid scope creep |

# 6. Conclusion

This plan lays out a structured, end-to-end strategy for tackling the Customer Churn Prediction problem: a clearly scoped objective, a defined methodology across data collection through evaluation, a realistic 33-hour timeline, and an honest accounting of the risks involved. Following this plan provides a solid foundation for the technical implementation tasks in the coming weeks of the internship, while building the strategic planning skills central to real-world data science work.